## Slide 1: Project proposal

## Slide 2: Objectives
Deliveries according to plan – first delievery mid-2025
Ensure a smooth approval process

## Slide 3: Why
Reduce the risks of overlapping/duplications and to see the links between the content of the projects
Planning is half the battle
One size does not fit all
Experience from previous projects and SDP development
Notes: Some of the projects might even be stages where you start with 1 or a few consepts and develop a working method. Or identify the 20 most important concept and come back with more at a later stage.

## Slide 4: From due process
Each project proposal shall be based on a thorough initial assessment. The purpose of the initial assessment is to:
Assess the need for the project and define its purpose and organisation.
Determine the categories of auditing or other engagements that will be covered by the resulting pronouncements.
Consider the differences among SAIs that must be accommodated and the challenges that will have to be overcome in implementing the new pronouncements.
Ensure consistency with existing ISSAIs and other professional pronouncements
Determine the extent to which it will be possible and desirable to build on pronouncements from other internationally recognized, regional or national standard setters and if so, the extent to which supplementary pronouncements are needed in order to meet the needs and concerns of the INTOSAI community.

## Slide 5: Criteria for approval of project proposal
FIPP approves:
That the project addresses the issues identified in the initial assessment and shall be launched.
That the project proposal provides directions sufficient to define the scope of applicability of the proposed pronouncement and does not lead to overlaps and inconsistencies with other professional pronouncements in the framework.
The organisation and timeline of the project.
The working title and proposed numbering according to the classification principles.

## Slide 6: Main headlines in the project proposal
Purpose
Scope (and what is outside of scope)
Key deliverables
Quality processes

## Slide 7: Proposed process
Developing a scoping paper:
  LO-team and project group discuss scope – invitations shortly
  Scoping paper developed in the project group
  Scoping paper discussed in upcoming FIPP meeting

## Slide 8: FIPP LOs
Initiative | FIPP members
T initiative | Gerhard, Jared, Faizy (Toma, Chandra)
A initiative | Monica, Faizy (Tiago)
I initiative | Toma, Josie, Jane, Mahmood (Gerhard, Aicha)
P initiative | Jane, Aicha, Archana (Hilal, Jared)
G initiative | Tiago, Chandra, Mahmood, Hilal (Monica, Archana)